# FRIE Project Delivery Plan

Date-wise delivery plan based on the submission deadlines.

| Deadline | Milestone | Detailed Deliverables |
| --- | --- | --- |
| 31 Jul 2026 | S1 – Business Need (Literature Review / Products) | • Identify the business problem and justify the need for FRIE. • Conduct literature review on AI-based credit assessment and financial reliability. • Review existing products (CIBIL, Experian, Equifax, CRIF High Mark, Upstart, Zest AI, Tala, LenddoEFL). • Identify gaps in current systems. • Define target users and stakeholders. • Prepare Business Need presentation deck with proposed solution and competitive analysis. |
| 7 Aug 2026 | S1 – Wireframe / Prototype | • Gather application requirements. • Design user flow. • Create low-fidelity and high-fidelity wireframes. • Develop a clickable prototype in Figma/Canva. • Design all application screens (Login, Dashboard, Customer Search, Customer Profile, Financial Reliability Score, Behaviour Analysis, Explainable AI, Reports, Settings). • Finalize UI/UX design. |
| 21 Aug 2026 | S2 – Project Presentation (Deck) | • Finalize system architecture and workflow. • Select dataset and define target variable. • Explain feature engineering approach. • Present ML pipeline and technology stack. • Describe application features and modules. • Explain development methodology. • Discuss challenges, limitations, and future scope. • Prepare complete project presentation. |
| 2 Oct 2026 | S3 – Lab Work | • Collect and preprocess dataset. • Perform exploratory data analysis (EDA). • Develop feature engineering pipeline. • Train and evaluate ML models. • Develop frontend dashboard. • Develop backend APIs and database. • Integrate ML model with the application. • Complete documentation. • Ensure code quality, framework justification, and implementation of NFRs (Performance, Security, Scalability, Reliability, Usability). |
| 16 Oct 2026 | S3 – Working Demo | • Complete end-to-end system integration. • Perform functional and integration testing. • Fix bugs and optimize performance. • Prepare sample data for demonstration. • Record backup demo video (if required). • Deliver a live working demo showing Financial Reliability Score generation, Explainable AI, dashboard, and complete application workflow. |